# VeilPass Instawards Statement of Work

30-Day Scope Status and Evidence Register

Review conclusion: Deliverables 1, 2, and 3 are complete against the submitted scope. The final English review video combines real Chrome captures for enrollment and the App A/App B login flow with clearly dated replay and revocation results from the earlier 30 September acceptance run. It is an edited video, not one continuous screen recording; the current App A/App B credential remains active, while the separately evidenced disposable credential was revoked on-chain.

# Project & Team Information

| Project Name: | VeilPass |
| --- | --- |
| Project URL: | https://veilpass.dev |
| Repository: | https://github.com/irham3/veilpass |
| Released Version: | 0.2.2 (@veilpass/shared, @veilpass/sdk, @veilpass/server) |
| Builder / Team Name: | VeilPass Builder |
| Primary Contact (Name + Email): | Irham Tri Ahmadi - irhamtria@gmail.com |
| Ambassador Chapter: | Indonesia |
| Ambassador Chapter Lead: | Kenny Rivaldi |

# Scope of Work (30-Day Deliverables)

## In-Scope Deliverables

| Deliverable | Description | Status | Proof |
| --- | --- | --- | --- |
| Deliverable 1: Private Gate Core | Soroban gate stores policy hash, credential root, epoch, revocation state, and events. The domain-bound Noir membership proof derives a stable origin-scoped private ID and binds one-time challenge nullifiers. The eligibility policy is the single configured Stellar asset rule. Contract, circuit, replay, expiry, revocation, and domain-separation checks are recorded in the test report; the V8 100% coverage denominator applies to executable JavaScript/TypeScript only, while Rust and Noir use their own test runners. | Complete | Contract source and contract ID: P01, P02. Test/coverage report: P08. Root and revocation transactions: P09. |
| Deliverable 2: SDK and Hosted Login | Published TypeScript packages provide the browser popup client, shared schemas, and server proof-verification contract. Hosted login supports Freighter enrollment, fresh host challenges, local proof generation, verifier checks, and host-owned cookie sessions. The package returns eligibility, gate, epoch, expiry, origin, and an origin-scoped private ID; the host does not receive the wallet address. The host developer still owns durable challenges/nullifier consumption, chain policy reads, verifier wiring, rate limits, and its session. | Complete | npm v0.2.2 and provenance checks: P03. Clean npm consumer install and import test: P04. Integration sample: P05, P06. |
| Deliverable 3: Two-dApp Demo and Docs | Two-origin demo, developer documentation, and review evidence. The final edited video uses live browser captures for enrollment and App A/App B login, plus clearly dated replay and revocation results from the earlier acceptance run. P13 is the developer explainer; P14 is the live-flow review video. | Complete | Public apps and docs: P05-P07, P10. Live acceptance: P09, P11, P12. English edited live demo video and capture index: P14, P15. |

# Evidence of Completion (Required)

## Evidence Submitted

| Deliverable | Evidence Type | Description |
| --- | --- | --- |
| Deliverable 1: Private Gate Core | Repository, contract, tests, test report | The repository contains the Soroban contract and Noir circuit. Existing test evidence reports full pass for the scoped regression suite and 100% statements, branches, functions, and lines for the stated executable JavaScript/TypeScript denominator. Contract and Noir tests are separately reported; coverage percentages are not conflated across runners. Contract ID, live gate root, and transaction references are indexed in P02 and P09. |
| Deliverable 2: SDK and Hosted Login | npm artifacts, clean install, integration sample, network evidence | Public packages are version 0.2.2. On 30 September, a clean temporary consumer project installed all three packages from npm, imported their public entry points, and npm reported zero vulnerabilities. The SDK exports VeilPass and VeilPassError; the server package exports verifyVeilPassProof. Package READMEs and the two-origin example explain the host-owned challenge, verification, policy, and session responsibilities. A redacted production host capture documents the wallet-address boundary. |
| Deliverable 3: Two-dApp Demo and Docs | Live URLs, acceptance evidence, docs, review video | Public App A/App B and developer docs are indexed in P05-P07 and P10. The final 121.8-second English video combines the narrated SDK explainer with live Chrome captures for enrollment, repeated App A login, and App B origin separation. Its replay and revocation cards cite the separately labeled earlier 30 September acceptance results; see P09, P11, P14, and P15. |
| Overall | Final report, install verification, developer explainer | All three deliverables have implementation, test, documentation, and review evidence. The English H.264 video includes the developer comparison and SDK integration section, current live browser captures, and dated historical replay/revocation evidence with English captions. The report and evidence index distinguish the current active login credential from the earlier disposable credential that was revoked. |

# Evidence Verification Checklist

| Deliverable | Evidence Present | Evidence Partial | Evidence Missing | Comments |
| --- | --- | --- | --- | --- |
| Deliverable 1: Private Gate Core | Yes | - | - | Source, contract, automated test report, and live transaction references are indexed in P01, P02, P08, and P09. |
| Deliverable 2: SDK and Hosted Login | Yes | - | - | Published v0.2.2 packages, clean npm consumer install, integration example, and host privacy boundary are indexed in P03-P06 and P12. |
| D3: Public App A and App B demo | Yes | - | - | Both public origins and the two-origin example are indexed in P05-P07. |
| D3: Fresh enrollment | Yes | - | - | The video shows the holder-approved off-chain message and a subsequent browser login screen confirming the credential is available locally; see P14 and P15. |
| D3: Repeat App A login returns the same private ID | Yes | - | - | Two successful App A logins and stable same-origin identity are documented in P11. Raw private IDs are intentionally omitted. |
| D3: App B returns a different origin-scoped ID | Yes | - | - | App B success and domain separation are documented in P11. Raw private IDs are intentionally omitted. |
| D3: Replay rejection | Yes | - | - | A consumed proof was rejected as CHALLENGE_SPENT; see P11. |
| D3: Expiry rejection | Yes | - | - | An unused proof submitted after server-side expiry was rejected as CREDENTIAL_EXPIRED; see P11. |
| D3: Revocation rejection | Yes | - | - | Owner-signed revocation, on-chain is_revoked confirmation, and a fresh CREDENTIAL_REVOKED login result are documented in P09 and P11. |
| D3: Gate dashboard | Yes | - | - | The public login dashboard and active gate configuration are indexed in P02 and P10. |
| D3: Developer quickstart and API reference | Yes | - | - | Quickstart, client, server, and API documentation are indexed in P06 and P10. |
| D3: Privacy boundary and threat model | Yes | - | - | Published privacy and threat-model documentation is indexed in P10; host request evidence is summarized in P12. |
| D3: Test report | Yes | - | - | The test and coverage report identifies runner boundaries and results in P08. |
| D3: Short review video showing the required live flow | Yes | - | - | P14 shows enrollment approval, App A login and repeat, App B origin separation, and clearly dated replay/revocation results. The video is an edited sequence of live browser captures and historical acceptance evidence, not a continuous recording. It does not claim that the current App A/App B credential was revoked. |

# Supporting Files

| Code | Evidence & Supporting File | Link or Location |
| --- | --- | --- |
| P01 | VeilPass source repository and Soroban contract | https://github.com/irham3/veilpass |
| P02 | Contract deployment, active gate configuration and root references | https://github.com/irham3/veilpass/blob/master/frontend/docs/evidence/delivery-status.md https://github.com/irham3/veilpass/blob/master/frontend/docs/evidence/live-acceptance-checklist.md |
| P03 | Published package verification for v0.2.2, npm provenance and README parity | https://github.com/irham3/veilpass/blob/master/frontend/docs/evidence/release-v0.2.2-verification-2026-09-29.md |
| P04 | Clean npm consumer install and public-entry import verification, performed 2026-09-30 | https://github.com/irham3/veilpass/blob/master/frontend/docs/evidence/npm-consumer-install-2026-09-30.md |
| P05 | Working two-origin developer example and setup guide | https://github.com/irham3/veilpass/blob/master/frontend/examples/two-origin-dapp/README.md |
| P06 | Developer quickstart and browser SDK integration example | https://veilpass.dev/docs/quickstart https://veilpass.dev/docs/client https://veilpass.dev/docs/server |
| P07 | Public demo origins and complete technical demo guide | https://app-a.veilpass.dev https://app-b.veilpass.dev https://github.com/irham3/veilpass/blob/master/frontend/docs/demo-guide.md |
| P08 | Automated test and coverage report with runner boundaries | https://github.com/irham3/veilpass/blob/master/frontend/docs/evidence/test-report.md |
| P09 | Testnet gate root update and revocation transaction evidence | https://github.com/irham3/veilpass/blob/master/frontend/docs/evidence/live-acceptance-checklist.md |
| P10 | API, privacy, threat model, identity, enrollment and docs navigation | https://veilpass.dev/docs https://github.com/irham3/veilpass/blob/master/frontend/lib/docs/content.ts |
| P11 | Live acceptance checklist: repeat login, origin separation, replay, expiry and revocation | https://github.com/irham3/veilpass/blob/master/frontend/docs/evidence/live-acceptance-checklist.md |
| P12 | Redacted host request/response summary | https://github.com/irham3/veilpass/blob/master/frontend/docs/evidence/host-network-capture-redacted-2026-09-29.md |
| P13 | English developer explainer, 81.6 seconds | https://github.com/irham3/veilpass/blob/master/frontend/docs/evidence/VeilPass_Developer_Explainer_EN_2026-09-30.mp4 https://github.com/irham3/veilpass/blob/master/frontend/docs/evidence/VeilPass_Developer_Explainer_EN_2026-09-30.srt https://www.youtube.com/watch?v=-nDK05F00ko |
| P14 | Final English live developer demo video and English captions, 121.8 seconds YouTube upload URL: ______________________________________________ | https://github.com/irham3/veilpass/blob/master/frontend/docs/evidence/VeilPass_Live_Developer_Demo_EN_2026-09-30.mp4 / https://github.com/irham3/veilpass/blob/master/frontend/docs/evidence/VeilPass_Live_Developer_Demo_EN_2026-09-30.srt |
| P15 | Live demo evidence index, capture/run separation, and Testnet revocation reference | https://github.com/irham3/veilpass/blob/master/frontend/docs/evidence/VeilPass_Live_Demo_Evidence_EN_2026-09-30.md / https://github.com/irham3/veilpass/blob/master/frontend/docs/evidence/live-acceptance-checklist.md / https://stellar.expert/explorer/testnet/tx/e9f62958c9fca83ed6a45a6f2bd7deb1c1739b6dd4faba97ea87f2b2f0a972e2 |